# THE PROJECT PLAN (The Big Picture)

# What This App Is

This app is a hybrid platform that combines:

- Job portal

- Freelancer marketplace

- CV builder

- Messaging system

- Wallet/payment system

It is inspired by:

- Bdjobs

- Indeed

- Fiverr

- LinkedIn

# Who Will Use It

## 1. User (Job Seeker / Freelancer)

Users can:

- create account

- build profile

- create ATS-friendly CV

- apply for jobs

- create freelancer gigs

- sell services

- buy services

- upload portfolio

- message companies/customers

## 2. Company

Companies can:

- create company account

- post jobs

- manage applicants

- shortlist users

- hire/reject users

- browse freelancer gigs

- buy freelancer services

- message users

## 3. Admin

Admin controls the platform.

Admin can:

- manage users

- manage companies

- manage jobs

- manage gigs

- manage disputes

- monitor wallets/payments

- join dispute chats

# How The Full System Works

Your project has 3 main parts.

# 1. Angular Frontend

This is:

# what users see.

It handles:

- pages

- forms

- dashboards

- buttons

- navigation

- UI

Examples:

- login page

- register page

- profile page

- job list

- chat UI

Angular talks to Spring Boot using APIs.

# 2. Spring Boot Backend

This is:

# the brain of the system.

It handles:

- business logic

- authentication

- security

- payment logic

- database operations

- validation

Spring Boot receives requests from Angular.

Example:

Angular → "User clicked Apply Job"
↓
Spring Boot processes request
↓
MySQL saves application
↓
Response returned to Angular

# 3. MySQL Database

This is:

# permanent storage.

It stores:

- users

- jobs

- applications

- chats

- wallet balances

- transactions

- gigs

- reviews

# How They Talk Together

Angular Frontend
↓ HTTP API Requests
Spring Boot Backend
↓ JPA/Hibernate
MySQL Database

# Example Flow

## User Applies For Job

User clicks Apply
↓
Angular sends request
↓
Spring Boot validates user
↓
Spring Boot saves JobApplication
↓
MySQL stores data
↓
Angular shows success message

# Main System Areas

Your app has 6 major systems.

| System | Purpose |
| --- | --- |
| Authentication System | Login/Register |
| Job Portal System | Jobs & Applications |
| Freelancer System | Gigs & Orders |
| CV Builder System | Resume generation |
| Chat System | Messaging |
| Wallet System | Payments |

# 2. THE STEP-BY-STEP IMPLEMENTATION GUIDE

# IMPORTANT RULE

Build:

# simple → medium → advanced

DO NOT build everything together.

# PHASE 1 — FRONTEND FOUNDATION

# Goal

Create the UI structure.

# Build

- layouts

- routes

- navbar

- sidebar

- public pages

- dashboard pages

- Bootstrap UI

# Milestone

✅ App navigation works
✅ Pages open correctly
✅ UI structure complete

# PHASE 2 — BASIC DATABASE MODELS

# Goal

Create simple entities first.

# Build First

- Country

- Division

- District

- PoliceStation

- Address

- Category

- Skill

- Language

# Milestone

✅ Basic lookup tables complete
✅ JSON Server APIs working

# PHASE 3 — AUTHENTICATION SYSTEM

# Goal

Users can register/login.

# Build

- User entity

- Register

- Login

- Logout

- Auth guard

- Role guard

- Local storage session

# Roles

- USER

- COMPANY

- ADMIN

# Milestone

✅ Login works
✅ Guards work
✅ Role access works

# PHASE 4 — PROFILE SYSTEM

# Goal

Users complete their profile.

# Build

- UserProfile

- Education

- Experience

- Skills

- Training

- Languages

- References

- Portfolio

- Extracurricular

# Milestone

✅ User profile fully editable
✅ Data saved correctly

# PHASE 5 — COMPANY SYSTEM

# Goal

Companies manage jobs.

# Build

- CompanyProfile

- Job posting

- Manage jobs

- Applicants page

# Milestone

✅ Company can post jobs
✅ Jobs visible publicly

# PHASE 6 — JOB APPLICATION SYSTEM

# Goal

Users apply to jobs.

# Build

- JobApplication

- SavedJob

- CV attachment logic

- Application status

# Status Flow

APPLIED
↓
SHORTLISTED
↓
HIRED / REJECTED

# Milestone

✅ Users can apply
✅ Companies can shortlist

# PHASE 7 — CHAT SYSTEM

# Goal

Private communication.

# Build

- ChatRoom

- Message

- FileAttachment

# Chat Types

- Job chat

- Gig chat

- Dispute chat

# Milestone

✅ Real-time-like messaging works
✅ File sharing works

# PHASE 8 — FREELANCER SYSTEM

# Goal

Marketplace system.

# Build

- Gig

- GigOrder

- SavedGig

- Delivery system

# Workflow

Buyer orders
↓
Chat opens
↓
Freelancer delivers
↓
Buyer accepts/rejects

# Milestone

✅ Gig buying works
✅ Delivery system works

# PHASE 9 — WALLET & PAYMENT SYSTEM

# Goal

Money handling.

# Build

- Wallet

- Transaction

- Pending balance

- Frozen balance

# SSLCommerz Integration Later

Initially:

- simulate payments

Later:

- real gateway integration

# Milestone

✅ Wallet updates correctly
✅ Payment flow works

# PHASE 10 — DISPUTE SYSTEM

# Goal

Handle conflicts.

# Build

- Dispute entity

- Admin joins chat

- Refund/release system

# Workflow

Buyer rejects
↓
Freelancer disputes
↓
Admin joins
↓
Admin resolves

# Milestone

✅ Admin can resolve disputes

# PHASE 11 — CV BUILDER SYSTEM

# Goal

Generate downloadable CV.

# Build

- CV preview page

- PDF generation

- ATS layout

IMPORTANT:
You already store profile data.
Now you simply:

# convert profile → CV template

# Milestone

✅ CV download works

# PHASE 12 — SPRING BOOT MIGRATION

# Goal

Replace JSON Server.

# Replace

JSON Server
↓
Spring Boot APIs

# Build

- Controllers

- Services

- DTOs

- Security

- JWT authentication

# Milestone

✅ Angular connected to Spring Boot

# PHASE 13 — FINAL POLISH

# Build

- notifications

- search/filter

- pagination

- validations

- image uploads

- optimization

# Milestone

✅ Production-ready MVP complete

# 3. THE SYSTEM DOCUMENTATION (How It Works)

# DATABASE MAP (Simple Version)

# User System

User
↓
UserProfile
↓
Education
Experience
Skills
Languages
Portfolio
References
Training

This creates:

# complete CV/profile system

# Company System

CompanyProfile
↓
Jobs
↓
Applications
↓
Chat

# Freelancer System

User
↓
Gig
↓
GigOrder
↓
Chat
↓
Review

# Wallet System

Wallet
↓
Transaction

Money flow:

- deposit

- payment

- refund

- commission

# Dispute System

GigOrder
↓
Dispute
↓
Admin joins chat
↓
Resolution

# MAIN FEATURE FLOWS

# 1. Registration Flow

User fills form
↓
Angular validates
↓
Spring Boot checks email uniqueness
↓
User saved in database
↓
User logs in

# 2. Login Flow

User enters email/password
↓
Spring Boot validates
↓
JWT token returned
↓
Angular stores token
↓
Guards protect routes

# 3. Job Apply Flow

Company posts job
↓
User applies
↓
Application saved
↓
Company shortlists
↓
Chat activates

# 4. Gig Purchase Flow

Buyer orders gig
↓
Wallet balance reduced
↓
Money moves to pending balance
↓
Chat opens
↓
Freelancer delivers work
↓
Buyer accepts
↓
Money released

# 5. Dispute Flow

Buyer rejects delivery
↓
Freelancer raises dispute
↓
Admin joins same chat
↓
Admin reviews evidence
↓
Refund OR release payment

# 6. CV Builder Flow

User fills profile
↓
Education saved
↓
Experience saved
↓
Skills saved
↓
Angular generates CV layout
↓
PDF downloaded

# HOW ANGULAR SHOULD BE ORGANIZED

public/
auth/
user/
company/
admin/
shared/
layouts/
services/
models/
guards/

This matches your current structure correctly.

# HOW SPRING BOOT SHOULD BE ORGANIZED

auth/
user/
company/
job/
gig/
wallet/
chat/
notification/
dispute/
admin/

Each module contains:

- entity

- repository

- service

- controller

- dto

# FINAL DEVELOPMENT STRATEGY

Your best strategy is:

UI First
↓
Simple JSON Server
↓
Business logic understanding
↓
Spring Boot migration
↓
MySQL production database